XPERT FINTECH LTD. e-KYC Platform Full Technical Blueprint & Implementation Guide BFIU Circular No. 29 ¦ March 30, 2026 ¦ Deadline: December 31, 2026

| ~180 Days Timeline | 12 Core Modules | 8+ Integrations | Dec 2026 Mandate Deadline |
| --- | --- | --- | --- |

Document Version: 1.0   |   Prepared by: Xpert Fintech Engineering Team   |   Classification: Confidential

# Executive Summary

This document is the authoritative technical blueprint for the Xpert Fintech e-KYC Platform — a full-stack, regulation-first electronic Know Your Customer system built exclusively for Bangladesh's Insurance Companies and Capital Market Intermediaries (CMIs). The platform is designed to achieve full compliance with BFIU Circular No. 29 (March 30, 2026) before the mandated implementation deadline of December 31, 2026.

Bangladesh's financial sector is at an inflection point. The Bangladesh Financial Intelligence Unit has issued its most comprehensive e-KYC mandate yet, requiring every insurance company and capital market intermediary operating in the country to digitize their customer onboarding and due diligence processes. Yet the market for compliant, production-ready e-KYC software targeting this specific segment is essentially empty. Most existing vendors serve banks or Mobile Financial Service (MFS) providers and have not adapted to the specific regulatory requirements, product thresholds, risk grading frameworks, and screening obligations that apply to insurance and securities entities.

Xpert Fintech's strategic position: first-to-market, regulation-native, and built as an API-first platform that other institutions can embed — creating both a direct product and a platform business.

The platform is architected across five development phases spanning 180 days, encompassing 12 core modules from NID integration and biometric onboarding through automated risk grading, sanctions screening, periodic KYC lifecycle management, and regulatory audit trails. The technology stack is chosen for local talent availability, long-term maintainability, and the ability to operate on locally-hosted or private-cloud infrastructure as required by BFIU data residency obligations.

# 1. Regulatory Context & Legal Foundation

## 1.1 The Governing Framework

The Xpert Fintech e-KYC Platform operates at the intersection of four legal instruments, each imposing specific obligations on the platform's design:

| Legal Instrument | Relevant Provisions | Platform Obligation |
| --- | --- | --- |
| Money Laundering Prevention Act, 2012 (Amended 2015) | Section 23(1)(gha), Section 25 | e-KYC issuance authority; complete identity collection mandate |
| Anti-Terrorism Act, 2009 (Amended 2013) | Section 15(1)(gha) | Dual-authority basis for e-KYC guidelines |
| ML Prevention Rules, 2019 | Rules 6–12, Rule 10 | CDD framework; risk-based approach, legal basis |
| BFIU Circular No. 29 | All sections | Operational e-KYC requirements for Insurance/CMIs |
| BFIU Circular No. 23 (31/01/2019) | Data transfer provisions | Cross-border data transfer restrictions |
| FATF Recommendation No. 10 | CDD requirements | International baseline for identity verification |

## 1.2 Why Insurance Companies and CMIs Are Different

A critical design decision in this platform is its exclusive focus on the Insurance/CMI segment rather than banks or MFS providers. This distinction carries significant technical and compliance implications:

Product-Specific Thresholds

Unlike banks, where a single KYC tier applies across all products, the BFIU guideline introduces product-specific thresholds that determine whether Simplified or Regular e-KYC applies. These thresholds directly drive the onboarding workflow routing logic in the platform:

| Product Category | Parameter | Threshold | e-KYC Type |
| --- | --- | --- | --- |
| Securities Market | Deposit to BO account (incl. linked account transfers) | Up to BDT 15,00,000 | Simplified |
| Life Insurance | Sum Assured | Up to BDT 20,00,000 | Simplified |
| Life Insurance | Annual Premium | Not exceeding BDT 2,50,000 | Simplified |
| Non-Life Insurance | Sum Premium | Not exceeding BDT 2,50,000 | Simplified |
| All other products | Above thresholds or not listed | Any amount | Regular + EDD if high risk |

Dual Risk Grading Forms

The BFIU guideline (Sections 6.3.1 and 6.3.2) defines separate, distinct risk grading forms for Insurance Companies versus CMIs. These forms differ in their scoring dimensions, product risk categories, and onboarding channel classifications. No existing platform implements both. The Xpert platform treats these as configurable scoring engines rather than hardcoded forms, so threshold changes issued by BFIU require only admin configuration rather than code deployment.

Onboarding Channel Diversity

Insurance companies operate across four distinct channels — Agency, Bank, Employee Benefit/Group, and Digital/Direct — each carrying a different base risk score (2–3 points) in the risk grading formula. CMIs operate via Branch/Relationship Manager, Direct Sales Agent, Walk-in, and Internet/Self check-in. The platform's onboarding module must capture and record the channel type at the point of onboarding and feed it directly into the automated risk scoring engine.

## 1.3 FATF Risk-Based Approach Alignment

The BFIU e-KYC framework is explicitly grounded in FATF Recommendation No. 10 and the 2017 FATF Guidance on CDD and Financial Inclusion. The platform's architecture fundamentally reflects this: it is not a form-filling system that collects data for later manual review. It is an active risk classification engine where every data point collected during onboarding feeds into a real-time risk score, and that score determines the compliance actions the system automatically triggers.

| Financial Action Task Force (FATF) Principle | Lower ML/TF risk permits the use of digital ID systems for simplified due diligence. Higher ML/TF risk requires additional independent means of reliable information. The platform implements this spectrum programmatically — not as a policy document but as executable business logic. |
| --- | --- |

# 2. System Architecture

## 2.1 Architectural Philosophy

The platform is designed around three non-negotiable architectural principles derived directly from the BFIU guideline and FATF standards:

- Regulation-as-Code: Every regulatory rule — thresholds, attempt limits, session limits, screening triggers, EDD escalation criteria — is encoded as executable business logic, not documentation. When BFIU issues new thresholds, they are updated via admin configuration without code changes.

- Data Sovereignty by Default: The guideline (Section 3.2.5, 3.3.5, 5.2) mandates locally hosted servers or private cloud and explicitly prohibits cross-border data transfer without prior regulatory approval (BFIU Circular No. 23). The architecture enforces this at the infrastructure level — no third-party cloud calls are permitted for customer PII without explicit approval gates.

- Audit-First Design: Every state transition — successful onboarding, failed attempt, risk score change, EDD trigger, account upgrade, periodic review — generates an immutable audit log entry. The system cannot complete an action without first recording it.

## 2.2 High-Level Architecture

The platform follows a clean separation of concerns across five layers:

| Layer | Components | Technology | Responsibility |
| --- | --- | --- | --- |
| Presentation | Customer Self Check-in Portal, Agent Dashboard, Admin Console, Compliance Dashboard | React 19, TypeScript, Vite, Tailwind CSS | All user-facing interfaces; Bangla + English i18n |
| API Gateway | REST API, Webhook Engine, White-label SDK | Django REST Framework, Nginx | Request routing, rate limiting, auth enforcement |
| Business Logic | Onboarding Engine, Risk Grading Engine, Screening Engine, Lifecycle Manager | Python 3.12, Django 5.x, Celery | All regulatory business rules |
| Data Layer | Customer Profile Store, Audit Log, Screening Cache | PostgreSQL 16, Redis | Persistence, caching, 5-year retention |
| Integration Layer | NID API Client, Biometric SDK, SMS/Email, Screening APIs | Python requests, SDK wrappers | All external system communication |

## 2.3 Multi-Tenancy Design

A single Xpert platform instance serves multiple reporting entities (insurance companies and CMIs) simultaneously. The multi-tenancy model uses schema-based isolation in PostgreSQL — each tenant has its own database schema, ensuring complete data separation while sharing infrastructure costs. This is critical for regulatory reasons: one institution must not be able to access another institution's customer data even in a misconfiguration scenario.

Each tenant is provisioned with:

- Institution type designation (Insurance or CMI), which determines which risk form, product thresholds, and screening rules apply

- API keys scoped to their schema

- Configurable product catalog with BFIU threshold overrides

- Separate audit trails that cannot be cross-accessed

- Institution-specific agent registry

## 2.4 Security Architecture

The BFIU guideline (Section 4.5) specifies explicit security requirements that map directly to platform controls:

| BFIU Requirement | Platform Implementation | Enforcement Point |
| --- | --- | --- |
| HTTPS only; HTTP must redirect to HTTPS | Nginx config with HSTS, HTTP 301 redirect, HSTS preload | Nginx reverse proxy — cannot be bypassed |
| API accessible only via standard authorization (login, bearer token, JWT) | Django REST Framework JWT middleware on all endpoints; no anonymous access except health check | DRF permission classes |
| Customer data must not be transmitted outside Bangladesh without prior approval | All external API calls audited; outbound data classification middleware blocks PII to non-whitelisted domains | Django middleware + Celery task validation |
| Data preserved on locally hosted or private cloud servers | Deployment target: on-premise Linux or private cloud (no public SaaS cloud default) | Infrastructure IaC (Docker Compose / Ansible) |
| Customer data security against hacking or compromise | AES-256 encryption at rest for biometric data; TLS 1.3 in transit; field-level encryption for NID numbers | PostgreSQL pgcrypto extension |

# 3. Biometric Onboarding Engine (Modules M4 & M5)

## 3.1 The Two-Model Design

The BFIU guideline permits two biometric verification models: fingerprint matching and face matching. The platform implements both as independent but interoperable modules under a unified Onboarding Orchestrator that manages the fallback chain:

Fallback Chain: Fingerprint → Face Matching → Paper KYC. The orchestrator automatically moves down the chain on exhaustion of attempts, ensuring maximum digital onboarding success rate while always preserving a paper fallback.

## 3.2 Session and Attempt Management

The guideline imposes specific limits on biometric verification attempts. These are enforced as hard system constraints, not UI suggestions:

| Parameter | Fingerprint | Face Matching | Enforcement Method |
| --- | --- | --- | --- |
| Max attempts per session | 10 | 10 | Redis atomic counter with session key |
| Max sessions per day | 2 | 2 (max 3 total per onboarding) | Redis with 24-hour TTL keyed to NID + date |
| Retry window after exhaustion | 24 hours | 24 hours | Redis TTL expiry |
| Escalation trigger | 3 sessions failed → offer face | 3 sessions failed → offer fingerprint or paper | Orchestrator state machine |
| Failed attempt recording | Required per guideline | Required per guideline | Mandatory audit log entry before attempt |

The use of Redis as the enforcement store — rather than a database query — is a deliberate design choice. A database check under high concurrency could allow race conditions where a customer makes more attempts than permitted if two requests arrive simultaneously. Redis atomic operations (INCR with TTL) guarantee strict enforcement even under concurrent load.

## 3.3 Fingerprint Module — Technical Depth

SDK Integration Strategy

The platform integrates with commercial fingerprint SDK providers (DigitalPersona / Mantra) via a vendor-abstraction layer. The abstraction layer exposes a standard interface (capture(), match(), getQualityScore()) that any compliant SDK can implement. This means the platform is not locked to a single hardware vendor — a critical operational concern given supply chain variability in Bangladesh.

Matching Against NID Database

The Election Commission's NID database stores all 10 fingerprint slaps for every registered citizen. The BFIU guideline permits matching any single finger. The platform's fingerprint module handles this by sending the captured fingerprint biometric and the NID number to the EC verification API. The platform does not store the raw fingerprint biometric locally — it stores only the verification result (match/no-match), the quality score, the finger position used, and the timestamp. This is both a privacy best practice and a regulatory data minimization principle.

The 5-Step Onboarding Wizard

Both fingerprint and face-matching models follow the same 5-step wizard as specified in the guideline. The React frontend implements this as a guided state machine with server-side state persistence, meaning a customer can resume an interrupted onboarding within the same session:

| Step | Action | Data Captured | Validation |
| --- | --- | --- | --- |
| 1 — NID Verification | Enter NID number + DOB; provide fingerprint | NID No., DOB, biometric | Match against EC database; abort if failed |
| 2 — Personal Information | OCR-populated form with manual fields for nominee | Name, parents, spouse, address, mobile, email, nominee | OCR auto-populates; agent completes nominee fields |
| 3 — Photograph | Capture or upload customer photo | Customer photograph | Resolution check; face detection validation |
| 4 — Signature | Wet/electronic/digital signature capture | Signature image or PIN | PIN allowed for low-risk only; wet/electronic for high-risk |
| 5 — Notification | System generates account opening notification | None (output step) | Dispatch via registered SIM and email; failure triggers helpdesk ticket |

## 3.4 Face Matching Module — Technical Depth

Liveness Detection — The Critical Differentiator

The BFIU guideline (Annexure-2, item g) explicitly requires depth sensing to ensure the captured photo is of a 3D human body. This is the single most important technical requirement that most local vendors skip, and it is the primary fraud prevention control for the face-matching channel.

The platform implements a two-layer liveness detection stack:

- Passive liveness detection: Analysis of the captured image for micro-texture patterns, specular reflection signatures, and moiré patterns that distinguish a physical face from a printed photograph or screen display.

- Active depth sensing: For devices that support it (modern smartphones with structured-light depth sensors or Time-of-Flight sensors), the platform captures a depth map alongside the RGB image. A minimum depth variance threshold is enforced — a flat plane (printed photo, screen) fails this check.

| Why This Matters | A face-matching system without liveness detection can be defeated by simply holding a printed photograph of the target person in front of the camera. This would allow an attacker to open an account in someone else's name using a photo from social media. The depth sensing requirement in the BFIU guideline exists precisely to prevent this attack vector. |
| --- | --- |

OCR + Face Matching Pipeline

The face-matching flow introduces OCR at the first step (unlike fingerprint which starts with NID number entry). The platform uses Tesseract OCR with a custom-trained model for Bangladesh NID cards to extract both the Bangla and English text fields from NID front and back photos. The extracted data populates the form fields, which the agent or customer can review and correct — with the exception of NID number and date of birth, which are non-editable as specified in the guideline.

Self Check-In Portal

The guideline permits self check-in only for the face-matching model (Section 2.2(b)). This is the highest-value feature for reducing institutional cost per onboarding. The self check-in portal is a mobile-responsive React application with guided camera access that walks the customer through:

- NID front photograph capture (with auto-quality check: focus, glare detection, completeness)

- NID back photograph capture

- Live selfie capture with lighting guidance and face-framing overlay

- Liveness verification feedback in real-time

- Form completion with OCR-populated fields

# 4. Risk Grading Engine (Module M8)

## 4.1 Architecture of the Scoring Engine

The risk grading engine is the analytical core of the platform. It transforms the raw data collected during onboarding into a numerical risk score that drives compliance actions. The engine is implemented as a pluggable scoring framework where each risk dimension is a separate scoring module. This design means new risk dimensions can be added when BFIU issues updated circulars without restructuring the entire scoring logic.

The engine operates in two modes:

- Real-time scoring: Calculates risk score during onboarding as data is entered, providing immediate feedback to the agent or checker

- Re-scoring: Triggered automatically by the Lifecycle Manager when risk-relevant data changes (income source change, periodic review, account upgrade)

## 4.2 Insurance Company Risk Scoring — Detailed

The BFIU guideline (Section 6.3.1) defines seven risk dimensions for insurance companies. The platform implements each as a database-backed scoring table, editable by authorized admins without code deployment:

| Dimension | Options & Scores | Platform Implementation |
| --- | --- | --- |
| 1. Onboarding Type | Employee Benefit/Group: 2; Push-sales via agent: 2; Agency/Bank: 2; Walk-in: 3; Digital and Direct: 2 | Dropdown captured at onboarding; feeds directly to score |
| 2. Geographic Risk | Resident Bangladeshi: 1; Non-Resident Bangladeshi: 3 | NID residency status from EC data; NRB flag from customer declaration |
| 3. Customer Type | IP/PEP as per BFIU: 0 or 5; Family/associates of PEP: 0 or 5; IP flag: 1 or 5 | Automated screening against BFIU IP/PEP lists during onboarding |
| 4. Product Risk (Life) | Ordinary Life: 1; Universal Life: 2; Term/A&H/Rider/Group: 3 | Product type captured at account opening; lookup to score table |
| 5. Business & Activity Risk | Business type: 1–5 per Annexure-1 table; Profession: 1–5 per Annexure-1 table | Full Annexure-1 lookup tables stored in DB; searchable dropdown |
| 6. Transactional Risk | <BDT 1M: 1; BDT 1M–5M: 2; BDT 5M–50M: 3; >BDT 50M: 5 | Initial estimate at onboarding; auto-updated from transaction data |
| 7. Transparency Risk | Source of funds not provided: 5; Provided: 1 | Source of funds field mandatory for Regular e-KYC; validates against declaration |

The total score determines the risk classification and the mandatory compliance actions:

| Score Range | Classification | Actions Triggered | Periodic Review Frequency |
| --- | --- | --- | --- |
| Below 15 | Regular risk | Standard monitoring; sanctions screening | Every 2 years (medium) or 5 years (low) |
| 15 or above | High risk | EDD mandatory; Chief AML/CFT Compliance Officer approval required; enhanced transaction monitoring | Every 1 year |
| Any score with PEP/IP flag | High risk (override) | EDD mandatory regardless of numerical score | Every 1 year |
| Any score with adverse media | Elevated (pending) | Manual review queue; EDD trigger; account held pending outcome | Every 1 year if retained |

## 4.3 EDD Escalation Workflow

When a customer is risk-graded as high or an IP/PEP flag is raised, the platform initiates an Enhanced Due Diligence workflow. The EDD workflow is not a form — it is a tracked process with SLA enforcement:

- EDD case is created with a reference number and assigned to the institution's Chief AML/CFT Compliance Officer

- Additional information requirements are communicated to the customer via registered mobile/email

- For existing customers whose risk grade moves to high: a 1-month response window is given before the account is temporarily closed (Section 4.3 of the guideline)

- For irregular activity detected regardless of risk grade: immediate closure option is available to the Compliance Officer

- All EDD actions, decisions, and communications are logged with timestamps in the immutable audit trail

# 5. Sanctions & Screening Engine (Module M9)

## 5.1 Screening Tiers by e-KYC Type

The screening requirements differ between Simplified and Regular e-KYC, and the platform enforces these differences programmatically:

| Screening Type | Simplified e-KYC | Regular e-KYC | Platform Trigger |
| --- | --- | --- | --- |
| UNSCRs (UN Security Council Resolutions) | Mandatory | Mandatory | Automatic at account opening; blocks completion if matched |
| IP/PEP Screening | Not required | Mandatory | Automatic for Regular; manual flag available for Simplified |
| Beneficial Ownership Identification | Not required | Mandatory | Regular e-KYC form includes beneficial owner fields; CDD triggered if identified |
| Adverse Media Screening | Where necessary | Mandatory | Configurable sources; automated daily re-screening for active accounts |
| Internal/External Exit List | Where necessary | Mandatory | Maintained by institution admin; checked at every onboarding and periodic review |

## 5.2 UNSCR Integration — Technical Design

The United Nations Security Council consolidated sanctions list is the foundational screening requirement. The platform maintains a local, daily-refreshed copy of the UNSCR list in PostgreSQL with full-text search indexing. Screening runs against this local copy rather than making live API calls for every onboarding — this ensures screening is never blocked by network issues and provides a complete audit trail of which list version was in effect at the time of screening.

The name-matching algorithm must handle the complexity of Bangladeshi names — transliterations from Bangla, multiple common romanizations, and name reordering. The platform implements a fuzzy matching algorithm using phonetic encoding and edit distance scoring with a configurable threshold. Matches above the threshold are flagged for manual review; exact matches block account opening immediately.

## 5.3 Adverse Media Screening

The guideline marks adverse media screening as mandatory for Regular e-KYC and 'where necessary' for Simplified. The platform provides a configurable adverse media integration layer that connects to screening API providers. Institutions can configure:

- Which sources to include (national newspapers, financial crime databases, regulatory enforcement actions)

- The keyword sensitivity threshold that triggers a flag

- Whether flags are blocking (halt onboarding pending review) or informational (log and proceed with elevated monitoring)

# 6. KYC Lifecycle Management (Module M10)

## 6.1 Periodic Update Scheduler

The BFIU guideline (Section 5.7) mandates periodic KYC updates at risk-tier-specific intervals. This is implemented as a Celery-based scheduled task system with the following logic:

| Risk Tier | Update Frequency | Trigger Method | Non-Response Action |
| --- | --- | --- | --- |
| High risk | At least annually (1 year from last update) | Automated notification via SMS + email 30 days before due date | EDD escalation; potential temporary account closure |
| Medium risk | Every 2 years from account opening or last update | Automated notification via SMS + email 30 days before due date | Flag for manual follow-up; monitoring increase |
| Low risk | Every 5 years from account opening or last update | Automated notification via SMS + email 60 days before due date | Flag for review |

## 6.2 Self-Declaration Workflow (No-Change Scenario)

When a customer's KYC information has not changed, the guideline permits obtaining a self-declaration rather than requiring a full re-verification. The platform implements this as a secure, tokenized self-declaration link sent to the customer's registered mobile number and email:

- A time-limited (48-hour) declaration link is generated and dispatched

- The customer accesses the link and confirms their name, NID number, and contact number are unchanged

- The system records the declaration with timestamp, IP address, and device fingerprint

- The KYC review date is updated and the next review is scheduled

This workflow eliminates the need for an agent visit or branch attendance for customers whose information has not changed — a significant operational cost reduction.

## 6.3 Address Change Verification

For address changes (Section 5.7), the guideline requires positive confirmation within two months via address verification letter, contact point verification, or deliverables such as the last utility bill. The platform implements a structured address change workflow:

- Customer submits new address via registered channel (email/SMS link)

- Platform creates an address verification task assigned to the institution's agent for the customer's new area

- Verification methods supported: utility bill upload (OCR-validated for address match), physical address verification visit (agent check-in with geo-tag), or postal verification letter dispatch

- 2-month SLA enforced; unverified address changes are flagged and escalated after 6 weeks

## 6.4 Simplified to Regular Upgrade Path

Section 5.6 of the guideline describes the upgrade process when a customer who was onboarded via Simplified e-KYC needs to use products that require Regular e-KYC. The platform handles this as a structured upgrade workflow rather than a new onboarding:

- The customer's existing Simplified profile is the starting point — no re-verification of identity is required

- Additional data collection is triggered: monthly income, source of funds, nationality, TIN (if any)

- Risk grading exercise is performed for the first time on this customer

- Account status is upgraded atomically — either the full upgrade completes or it is rolled back, preventing a customer from being in an undefined intermediate state

- All upgrade events are logged with before/after snapshots

# 7. Technology Stack — Detailed Justification

## 7.1 Backend: Python 3.12 + Django 5.x + DRF

Python was selected as the backend language for three converging reasons. First, the biometric processing pipeline — OCR (Tesseract), face matching (DeepFace/face_recognition), and image analysis (OpenCV) — has its strongest ecosystem in Python. Running these in a separate process or language would require inter-process communication overhead and complicate deployment. Second, Django's ORM and migration system are well-suited to the complex multi-tenant schema and the frequent schema evolution that comes with BFIU regulatory updates. Third, local developer availability in Dhaka strongly favors Python/Django over alternatives like Go or Node.js for long-term maintainability.

Django REST Framework provides the API layer with built-in JWT authentication, permission classes, and serialization. All API endpoints are versioned under /api/v1/ with the architecture supporting /api/v2/ when breaking changes require it.

## 7.2 Frontend: React 19 + TypeScript + Vite

The frontend is a single-page application built with React 19, TypeScript, and Vite. The choice of TypeScript is non-negotiable for a compliance platform — type safety prevents entire classes of bugs where a null NID number or an incorrectly typed risk score could produce incorrect compliance outcomes. Tailwind CSS is used for styling to maximize development speed while maintaining a professional, accessible UI.

The self check-in portal is built as a Progressive Web App (PWA), allowing customers to use it without installing a native app while still accessing device hardware (camera, potentially depth sensor) via standard browser APIs. The react-webcam library provides camera access with the configuration options needed for liveness detection (resolution, facing mode, depth capture where supported).

Full Bangla + English internationalization is implemented using react-i18next. All form labels, error messages, notifications, and help text are available in both scripts. The NID data captured via OCR populates fields in the language of the source (Bangla from the Bangla side of the NID, English from the English side) as required by the guideline.

## 7.3 Async Processing: Celery + Redis

Several platform operations are unsuitable for synchronous HTTP request handling:

- Biometric verification API calls to the EC NID database (variable latency, potential timeouts)

- Sanctions screening against the full UNSCR list (computational cost)

- Adverse media screening (external API calls)

- Periodic KYC update notifications (batch processing thousands of customers)

- Audit log persistence (must not block the user-facing response)

Celery with Redis as the message broker handles all of these as background tasks. The onboarding workflow uses a task pipeline — each step triggers the next asynchronously, with the frontend polling for state updates via a WebSocket connection or long-polling endpoint. This means a customer's face match result can take 3–5 seconds without the UI appearing frozen.

## 7.4 Database: PostgreSQL 16

PostgreSQL was chosen over alternatives for its robust support for the platform's specific data requirements: JSONB columns for storing flexible risk scoring evidence, full-text search with Bangla language support (via the unaccented and pg_trgm extensions), pgcrypto for field-level encryption of sensitive biometric verification results and NID numbers, and row-level security policies that enforce the tenant isolation model at the database level — a defense-in-depth measure that prevents data leakage even if the application layer has a bug.

# 8. Development Phases — Detailed Timeline

## Phase 1: Foundation & Infrastructure (Days 1–35)

| Module | Days | Key Deliverables | Critical Dependencies |
| --- | --- | --- | --- |
| M1: Project Setup | 1–10 | Repo, CI/CD, Docker environment, PostgreSQL + Redis, multi-tenant schema v1 | None |
| M2: Auth & User Mgmt | 11–25 | RBAC (Admin/Checker/Maker/Agent/Auditor), 2FA (TOTP + OTP), session management, agent registry | M1 complete |
| M3: NID Integration | 20–35 | EC NID API client, Tesseract OCR with BD NID model, Bangla/English field extraction, attempt/session limiter | EC NID API sandbox access |

| Critical Path Note | EC NID API sandbox access must be pursued from Day 1. This is a government integration with unpredictable lead times. All biometric modules (M4, M5) are blocked until NID API access is confirmed. Begin the application process with the Election Commission and Bangladesh Bank immediately upon project initiation. |
| --- | --- |

## Phase 2: Core e-KYC Engine (Days 36–90)

| Module | Days | Key Deliverables | Risk |
| --- | --- | --- | --- |
| M4: Fingerprint Onboarding | 36–60 | SDK integration, 5-step wizard, session/attempt enforcement, fallback trigger, audit logging | Hardware SDK compatibility testing time |
| M5: Face Matching | 45–75 | Liveness detection, self check-in portal, OCR pipeline, face-match API, Annexure-2 photo guidance | Liveness detection accuracy on low-quality cameras |
| M6: KYC Profile Builder | 65–90 | Simplified profile (6.1), Regular profile (6.2), nominee management, signature capture, joint accounts | None |
| M7: Threshold & Product Engine | 70–90 | Product catalog, threshold routing logic, Simplified/Regular auto-assignment, admin threshold editor | None |

## Phase 3: Risk, Screening & CDD (Days 91–135)

| Module | Days | Key Deliverables | Risk |
| --- | --- | --- | --- |
| M8: Risk Grading Engine | 91–120 | Insurance 6.3.1 scorer, CMI 6.3.2 scorer, Annexure-1 lookup tables, auto-EDD trigger, re-grading scheduler | None |
| M9: Sanctions & Screening | 100–125 | UNSCR integration, IP/PEP screening, adverse media, exit list management, auto-block queue | Screening API procurement lead time |
| M10: KYC Lifecycle | 115–135 | Periodic scheduler, self-declaration flow, address change verification, minor→major conversion, EDD workflow | None |

## Phase 4: Admin, Audit & API (Days 136–165)

| Module | Days | Key Deliverables | Risk |
| --- | --- | --- | --- |
| M11: Audit Trail & Reporting | 136–158 | Immutable audit log, maker-checker workflow, 5-year retention policy, BFIU export formats, compliance dashboard | None |
| M12: Third-Party API Gateway | 140–165 | REST API docs, webhook engine, data residency enforcement, white-label React SDK, rate limiting | None |

## Phase 5: UAT, Security & Launch (Days 166–180)

- User Acceptance Testing with 2–3 pilot institutions (1 insurance, 1 CMI)

- OWASP Top 10 penetration testing by external security firm

- Load testing: simulate 500 concurrent onboardings to validate Redis/Celery throughput

- BFIU compliance checklist review with legal counsel

- Production deployment to on-premise or private cloud infrastructure

- Agent and compliance officer training sessions

- Helpdesk integration for failed e-KYC incident reporting

# 9. Market Analysis — Pain Points & Competitive Gaps

## 9.1 The Opportunity Window

BFIU Circular No. 29 was issued on March 30, 2026 with a December 31, 2026 implementation deadline — a 9-month window. As of the date of this document, no production-ready, BFIU-compliant e-KYC platform exists for the Insurance/CMI segment in Bangladesh. This is the single most important strategic context for Xpert Fintech: the competition is not other software vendors, it is the paper-based status quo that every institution is scrambling to replace.

## 9.2 Critical Gaps in Existing Solutions

| Gap | Root Cause | Xpert Solution | Business Impact |
| --- | --- | --- | --- |
| No Insurance/CMI-specific product | Existing vendors built for banks; product thresholds and risk forms differ completely | Built exclusively for this segment; dual risk forms, product-specific thresholds | Xpert has no direct competitor in this segment |
| Liveness detection absent or superficial | Adds cost and complexity; most clients did not demand it | 3D depth sensing + passive anti-spoofing as mandatory controls, not optional | Prevents identity fraud that would expose institutions to regulatory sanctions |
| Risk grading is manual | No vendor has automated Annexure-1 scoring or EDD triggers | Fully automated scoring engine with admin-configurable tables | Reduces compliance officer workload by estimated 70%; eliminates human scoring errors |
| No self check-in channel | Agent-based onboarding is the only implemented model | Full self check-in PWA for face-matching; guided UX per Annexure-2 | Reduces onboarding cost per customer; enables direct-to-digital insurance products |
| Periodic KYC is entirely manual | No vendor has built automated review schedulers | Celery-based scheduler with self-declaration flows and address verification | Eliminates bulk compliance failure risk at review periods |
| Data sovereignty violations | Vendors use international public cloud without customer awareness | On-premise/private cloud by default; middleware-enforced data residency | Prevents BFIU Circular No. 23 violations that carry regulatory sanctions |
| No white-label/API option | Vendors built monolithic products, not platforms | API-first design with REST API, webhooks, and React component SDK | Opens additional B2B revenue stream beyond direct licensing |

## 9.3 The Undocumented Gap — NID Server Downtime Resilience

The BFIU guideline is silent on what happens when the Election Commission NID verification server is unavailable. This is a real operational risk — government APIs in Bangladesh experience periodic downtime for maintenance and capacity reasons. The gap creates a critical problem: an institution cannot reject a customer who wants to open an account simply because a government server is down, but it also cannot complete a verified e-KYC without the server.

The Xpert platform resolves this with a Graceful Degradation Mode:

- When the NID API is unavailable, new onboarding attempts are queued in a 'pending verification' state

- The customer's data is collected and stored, but the account is held in a restricted state — no transactions permitted

- Celery retries NID verification automatically with exponential backoff

- When the NID API recovers, pending verifications are processed in sequence and the account is activated (or rejected) automatically

- The institution and customer are notified of the account status change

| Strategic Advantage | This feature alone differentiates Xpert from every other vendor. In practice, the institutions that suffer the most from NID server downtime are the ones whose customers walk away frustrated. A platform that handles this gracefully will earn strong word-of-mouth within the compliance community. |
| --- | --- |

# 10. Team Structure & Commercial Model

## 10.1 Recommended Engineering Team

| Role | Count | Primary Responsibility | Phase Focus |
| --- | --- | --- | --- |
| Senior Python/Django Engineer | 2 | Backend API, business logic, database design, Celery tasks | All phases |
| ML/Computer Vision Engineer | 1 | OCR pipeline, face matching, liveness detection, biometric SDK integration | Phases 1–3 |
| Senior React/TypeScript Engineer | 1 | Admin dashboard, compliance portal, agent app | Phases 2–4 |
| React Engineer (Frontend 2) | 1 | Self check-in portal, customer-facing flows, PWA | Phases 2–3 |
| DevOps / Infrastructure Engineer | 1 | CI/CD, Docker, on-premise deployment, monitoring, security hardening | All phases |
| QA Engineer | 1 | Test automation, compliance test cases, load testing, UAT coordination | Phases 3–5 |
| AML/Compliance Consultant | 1 (part-time) | BFIU guideline interpretation, regulatory checklist validation, training content | Phases 1, 4–5 |
| Product Manager | 1 | Stakeholder coordination, institutional pilot management, feature prioritization | All phases |

## 10.2 Revenue Model

The platform supports three commercial models that can operate simultaneously:

Model 1 — Direct Licensing (SaaS)

Annual platform license per institution, priced by number of onboardings per year. This is the primary initial revenue model targeting the December 2026 compliance deadline as the forcing function.

Model 2 — Per-Verification API Pricing

Institutions pay per successful e-KYC verification. This model benefits smaller institutions with lower volumes and aligns platform revenue with institutional value received. It mirrors the successful model of Aadhaar-based e-KYC platforms in India.

Model 3 — White-Label SDK Licensing

Institutions that want to embed e-KYC into their own mobile/web applications license the React component SDK and backend API. Xpert receives a per-verification fee while the institution maintains their own brand experience. This is particularly attractive to large insurance groups and brokerage firms.

# 11. Risk Register & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| EC NID API access delayed beyond Day 20 | Medium | High — blocks M4/M5 | Begin access application on Day 1; build mock NID API for parallel development; engage Bangladesh Bank liaison |
| Liveness detection accuracy insufficient on low-end Android devices | Medium | High — core differentiator at risk | Test on representative device pool (BDT 5,000–15,000 price range) from Week 1; budget for commercial liveness SDK if open-source insufficient |
| BFIU issues updated thresholds before December 2026 | High | Medium — requires threshold update | Admin-configurable thresholds by design; zero code deployment for threshold changes |
| Fingerprint hardware SDK incompatibility with target devices | Low | Medium — delays M4 | Vendor abstraction layer allows SDK swap; qualify DigitalPersona and Mantra in parallel from Day 36 |
| Screening API vendor procurement delays | Medium | Medium — delays M9 | UNSCR list can be maintained locally from Day 1; commercial screening API can be added when available |
| On-premise deployment complexity at pilot institutions | High | Low-Medium — operational | Provide Docker Compose single-command deployment; maintain a deployment engineer resource through UAT |
| Key engineering talent attrition during 6-month build | Low | High | Document-as-you-build policy; no single-person knowledge dependencies on critical modules |

# Appendix A: Complete Module Reference

| Module | Phase | Days | Status |
| --- | --- | --- | --- |
| M1 — Project Setup & Architecture | 1 | 1–10 | Foundation |
| M2 — Auth & User Management | 1 | 11–25 | Foundation |
| M3 — NID Integration Layer | 1 | 20–35 | Critical Path |
| M4 — Fingerprint Onboarding | 2 | 36–60 | Core |
| M5 — Face Matching Onboarding | 2 | 45–75 | Core + Differentiator |
| M6 — Digital KYC Profile Builder | 2 | 65–90 | Core |
| M7 — Threshold & Product Engine | 2 | 70–90 | Core |
| M8 — Risk Grading Engine | 3 | 91–120 | Core + Differentiator |
| M9 — Sanctions & Screening Engine | 3 | 100–125 | Core |
| M10 — KYC Lifecycle Management | 3 | 115–135 | Core + Differentiator |
| M11 — Admin, Audit Trail & Reporting | 4 | 136–158 | Compliance |
| M12 — Third-Party API & Gateway | 4 | 140–165 | Platform Extension |

# Appendix B: Regulatory Compliance Checklist

| Requirement (BFIU Circular No. 29) | Section | Platform Feature | Status |
| --- | --- | --- | --- |
| NID-based biometric verification | 3.1 | M3 + M4/M5 | Implemented |
| Fingerprint matching support | 3.2 | M4 | Implemented |
| Face matching support | 3.3 | M5 | Implemented |
| Liveness/depth sensing | Annexure-2(g) | M5 — liveness layer | Implemented |
| Self check-in for face matching only | 2.2(b) | M5 self check-in portal | Implemented |
| 10 attempts/session, 2 sessions/day limit | 3.2, 3.3 | M3 Redis limiter | Implemented |
| 3 session failure → alternative biometric | 3.2, 3.3 | M4/M5 orchestrator | Implemented |
| Simplified e-KYC product thresholds | 2.3.1 | M7 threshold engine | Implemented |
| Regular e-KYC for above-threshold products | 2.3.2 | M7 routing logic | Implemented |
| UNSCRs screening mandatory | 3.2.2, 3.3.2 | M9 screening engine | Implemented |
| IP/PEP screening for Regular e-KYC | 4.2 | M9 + M8 risk engine | Implemented |
| EDD for high-risk / IP / adverse media | 4.2 | M8 EDD workflow | Implemented |
| Periodic update: 1yr/2yr/5yr by risk tier | 5.7 | M10 scheduler | Implemented |
| Self-declaration for no-change scenario | 5.7 | M10 declaration flow | Implemented |
| 5-year data retention post closure | 5.1 | M11 retention policy | Implemented |
| HTTPS-only; no HTTP | 4.5 | Nginx config | Implemented |
| No cross-border data transfer | 5.2 | M12 data residency middleware | Implemented |
| NRB onboarding via app/web | 1.2(e) | M5 self check-in, NRB flag | Implemented |
| Upgrade Simplified → Regular | 5.6 | M10 upgrade workflow | Implemented |
| Implementation by Dec 31, 2026 | 5.4 | Phase 5 target: Day 180 (Oct 2026) | On Track |

End of Document

Xpert Fintech Ltd.  |  Bangladesh Financial Intelligence Unit e-KYC Platform  |  Version 1.0