Complete Production Readiness Audit

LAYER 1 — BFIU COMPLIANCE GAPS

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 1 | UNSCR live XML feed → PostgreSQL | ⚠️ Demo data | YES |
| 2 | PEP list — real DB, admin managed | ⚠️ Demo data | YES |
| 3 | Adverse media — real source integration | ⚠️ Stub | YES |
| 4 | Beneficial ownership wired into Regular workflow step | ⚠️ Built but not wired | YES |
| 5 | KYC profile §6.1/§6.2 output generated at workflow end | ⚠️ Partial | YES |
| 6 | Exit list (institution internal blacklist) | ⚠️ Partial | YES |
| 7 | Nominee details capture + validation | ⚠️ Field exists, not validated | YES |
| 8 | Source of funds verification logic | ⚠️ Captured, not verified | Soft |
| 9 | Transaction monitoring wired to risk score dimension 6 | ❌ Static only | Soft |
| 10 | Simplified→Regular upgrade path tested end-to-end | ⚠️ Code exists, not E2E tested | YES |

LAYER 2 — BIOMETRIC & IDENTITY ACCURACY

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 11 | EC API — real Porichoy/EC integration | ⚠️ DEMO mode | YES |
| 12 | Face verification — deep learning model (FaceNet/ArcFace) | ⚠️ SSIM/ORB only | YES |
| 13 | NID OCR — trained on real BD NID cards | ⚠️ Tesseract generic | YES |
| 14 | Bangla OCR (ben Tesseract pack) | ⚠️ May not be installed | YES |
| 15 | Fingerprint AFIS SDK — real hardware integration | ⚠️ Stub | YES |
| 16 | Liveness — 3D depth check (Annexure-2g) | ⚠️ Landmark-based only | YES |
| 17 | Composite identity score (face + NID + DOB) | ⚠️ Separate scores only | Soft |
| 18 | Image quality validation (Annexure-2 — brightness, resolution) | ✅ Done | — |

LAYER 3 — DATABASE & PERSISTENCE

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 19 | Alembic migrations — replace create_all() | ❌ Missing | YES |
| 20 | CREATE EXTENSION pgcrypto in migration | ❌ Missing | YES |
| 21 | Tenant schema auto-provisioning on institution onboard | ⚠️ Partial | YES |
| 22 | 5-year data retention enforcement (automated purge policy) | ⚠️ Policy exists, no cron | YES |
| 23 | DB connection pooling (PgBouncer or SQLAlchemy pool config) | ❌ Default pool | Soft |
| 24 | DB backup strategy (automated daily backup) | ❌ Missing | YES |
| 25 | Read replica for reporting queries | ❌ Missing | Soft |
| 26 | UNSCR/PEP DB tables | ❌ Missing | YES |

LAYER 4 — INFRASTRUCTURE & DEPLOYMENT

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 27 | Full Docker Compose (app + db + redis + celery + nginx) | ❌ Missing | YES |
| 28 | Nginx reverse proxy config | ❌ Missing | YES |
| 29 | HTTPS/SSL — Let's Encrypt or institutional cert | ❌ Missing | YES (BFIU §4.5) |
| 30 | HTTP → HTTPS redirect + HSTS | ❌ Missing | YES |
| 31 | .env.production template with all secrets | ❌ Missing | YES |
| 32 | requirements.txt pinned + frozen | ⚠️ Stale | YES |
| 33 | Celery worker supervisor config (systemd/supervisor) | ❌ Missing | YES |
| 34 | Celery beat scheduler persistent schedule (not in-memory) | ⚠️ In-memory | YES |
| 35 | Redis persistence config (AOF/RDB) | ❌ Default (volatile) | YES |
| 36 | Data residency — no PII leaves Bangladesh | ⚠️ Middleware exists, not enforced end-to-end | YES (BFIU §4.5) |
| 37 | On-premise / private cloud deployment target | ❌ No IaC | YES |

LAYER 5 — SECURITY

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 38 | SECRET_KEY from env var (not hardcoded) | ⚠️ Warns but allows default | YES |
| 39 | JWT RSA key rotation procedure | ❌ No procedure | YES |
| 40 | SQL injection protection (parameterized queries everywhere) | ✅ SQLAlchemy ORM | — |
| 41 | XSS headers | ✅ SecurityHeadersMiddleware | — |
| 42 | CORS locked to production origins only | ⚠️ Localhost allowed | YES |
| 43 | Rate limiting on auth endpoints | ✅ slowapi | — |
| 44 | OWASP Top-10 pen test | ❌ Not done | YES |
| 45 | Dependency vulnerability scan (pip-audit) | ❌ Not done | YES |
| 46 | No stack traces in production error responses | ✅ M30 error boundary | — |
| 47 | Admin endpoint IP whitelist | ❌ Missing | YES |
| 48 | Audit log immutability (append-only, no UPDATE/DELETE) | ⚠️ Application-level only, no DB constraint | YES |
| 49 | PII masking in logs | ⚠️ NID last 4 only | YES |
| 50 | Session token invalidation on logout | ✅ Done | — |

LAYER 6 — OBSERVABILITY & OPERATIONS

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 51 | Prometheus + Grafana | ✅ M57 | — |
| 52 | Structured logging (JSON) — ELK/Loki | ❌ Missing | YES |
| 53 | Error tracking (Sentry) | ❌ Missing | YES |
| 54 | Health check endpoint | ✅ /health | — |
| 55 | Celery task monitoring (Flower) | ❌ Missing | Soft |
| 56 | Alerting rules (Prometheus alertmanager) | ❌ Missing | YES |
| 57 | Log retention policy | ❌ Missing | YES |
| 58 | Uptime monitoring | ❌ Missing | Soft |

LAYER 7 — FRONTEND & UX

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 59 | Bangla i18n — full UI in Bangla | ❌ English only | YES |
| 60 | Mobile PWA for field agents | ⚠️ Responsive but not PWA | YES |
| 61 | Camera capture — real device tested | ⚠️ Code exists, not device-tested | YES |
| 62 | Offline mode — failed eKYC fallback flow | ⚠️ Backend fallback exists, UI unclear | YES |
| 63 | Agent training mode / demo walkthroughs | ❌ Missing | Soft |
| 64 | Accessibility (screen reader, contrast) | ❌ Not tested | Soft |

LAYER 8 — TESTING & QA

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 65 | Load test — 500 concurrent onboardings (Locust) | ❌ Not run | YES |
| 66 | Integration tests with real Redis + PostgreSQL | ⚠️ Partial | YES |
| 67 | End-to-end tests (Playwright/Cypress) | ❌ Missing | YES |
| 68 | UAT with real institution agents | ❌ Not done | YES |
| 69 | Real NID card test images (anonymized) | ❌ Missing | YES |
| 70 | Disaster recovery test (backup restore) | ❌ Not done | YES |

LAYER 9 — LEGAL & PROCESS

| # | Item | Status | Blocker? |
| --- | --- | --- | --- |
| 71 | EC/Porichoy API MOU signed | ❌ Process not started | YES |
| 72 | BFIU compliance checklist review with legal counsel | ❌ Not done | YES |
| 73 | Data processing agreement with institutions | ❌ Missing | YES |
| 74 | Privacy policy / terms of service | ❌ Missing | YES |
| 75 | Incident response plan | ❌ Missing | YES |
| 76 | AML/CFT internal policy documented | ❌ Missing | YES |
| 77 | Institution KYC policy template | ❌ Missing | YES |
| 78 | Agent training materials | ❌ Missing | Soft |

Summary by Priority

Hard blockers — cannot go live without these (21 items): UNSCR live feed, PEP DB, BO in workflow, EC API MOU, Alembic, pgcrypto migration, Docker Compose, Nginx+SSL, .env.production, face DL model, NID OCR BD-specific, SECRET_KEY enforced, Redis persistence, DB backup, OWASP pentest, load test, UAT, BFIU legal review, data processing agreements, Bangla UI, data residency enforcement.

Significant gaps — needed within 30 days of go-live (20 items): Adverse media sources, structured logging, Sentry, alerting, Celery supervisor, exit list, KYC profile output, fingerprint AFIS, liveness 3D, audit log DB constraint, PII log masking, admin IP whitelist, dep vulnerability scan, E2E tests, real NID test images, DR test, PWA, offline fallback, incident response plan, legal docs.

Soft / post-launch (17 items): Transaction monitoring, read replica, PgBouncer, Celery Flower, composite identity score, Simplified→Regular E2E test, uptime monitoring, agent training mode, accessibility, CMI E2E flow, JWT rotation procedure, log retention, DR backup, CORS lockdown, helpdesk integration, nomination validation, source of funds verification.