Full Audit — Each Item Against BFIU

1. UNSCR Check — How it works now vs production

Current (what we built):

- Local in-memory list in screening_service.py — hardcoded ~20 sample names

- Fuzzy match with Bangla phonetic normalizer (M56) wired in

- Daily Celery beat re-screening of active accounts (M53)

- run_full_screening() called from KYC workflow

Gap for production:

- Real UNSCR list = UN consolidated XML published at https://scsanctions.un.org/resources/xml/en/consolidated.xml

- Must be: downloaded daily → parsed → stored in PostgreSQL with full-text index → screened against

- Current list is fake/demo — will miss real sanctioned persons

- No DB table for UNSCR entries — it's all in-memory

What needs building:

M59: UNSCR Live Feed

- Celery task: daily download consolidated.xml from UN

- Parse XML → extract names, aliases, DOB, nationality

- Upsert into PostgreSQL table: unscr_entries(id, name, aliases[], dob, nationality, list_version, updated_at)

- screen_unscr() queries DB instead of in-memory list

- List version tracked in audit trail (BFIU requires knowing which version was active at screening time)

2. PEP Screening

Current: screen_pep() exists in screening_service.py — uses hardcoded in-memory list of ~10 names.

Gap: No real PEP list. BFIU requires screening against:

- BFIU-issued IP/PEP list

- Bangladesh Bank PEP notifications

- Domestic PEP = current/former senior government officials, military, judiciary, state-owned enterprise executives + their family/close associates

Production requirement:

- PEP DB table with BFIU-sourced entries

- Admin UI to add/update PEP entries

- Family/associate linkage (PEP_FAMILY score = 5)

- Regular KYC only, but flag available for Simplified

Status: ⚠️ DEMO DATA — not production ready

3. Adverse Media Screening

Current: screen_adverse_media() — keyword match against hardcoded terms. Daily re-screening Celery task (M53) exists.

Gap: No real adverse media source integration. Production requires:

- Bangladesh financial crime news sources (e.g. Bangladesh Pratidin, The Daily Star financial crime section)

- BFIU enforcement actions feed

- Configurable keyword sensitivity threshold (already in platform_settings)

- Commercial API (WorldCheck, Refinitiv, LexisNexis) OR free sources

Status: ⚠️ STUB — keyword matching works but no real news/media source

4. Risk Grading

Current: risk_grading_service.py — 7-dimension scoring, fully implemented per BFIU §6.3.1 (Insurance) and §6.3.2 (CMI). Score ≥15 → HIGH → EDD. PEP override. Wired into KYC workflow.

What works correctly:

- All 7 dimensions: onboarding channel, residency, PEP/IP, product risk, business type, transactional risk, transparency risk

- Annexure-1 lookup tables

- EDD trigger logic

- Periodic review interval calculation

Gap:

- Dimension 6 (transactional risk) is static at onboarding — not auto-updated from actual transaction data (no transaction monitoring wired)

- CMI-specific product scores (BO_ACCOUNT, MARGIN_ACCOUNT) exist but CMI flow not fully tested end-to-end

Status: ✅ MOSTLY COMPLETE — transactional risk is static only

5. NID OCR Camera + Upload

Current: nid_ocr_service.py exists with Tesseract. /nid/scan and /nid/scan-ocr endpoints exist.

Gaps:

- Tesseract model not trained on Bangladesh NID cards — will fail on real NIDs

- OCR extracts fields but accuracy on real BD NID cards unknown

- Camera capture UI exists in frontend but not tested with real NID images

- Back-of-NID scanning partially implemented

- Bangla OCR requires ben language pack in Tesseract

Production requirement:

- Either: train custom Tesseract model on BD NID cards, OR

- Use EC API response directly (when LIVE mode) — EC returns all fields, OCR becomes redundant

- BFIU §3.2 Step 2 says OCR should capture data in both Bangla and English

Status: ⚠️ PARTIAL — works on clean images, unreliable on real NID photos

6. Match Score: NID, Face, DOB etc.

Current:

- Face match: SSIM + ORB + Histogram + Pixel weighted composite → confidence score

- NID cross-match: cross_match_nid() — name fuzzy match + DOB exact match vs EC record

- Threshold: match_threshold=40, review_threshold=30 in platform_settings

What works:

- Face confidence score 0–100

- Name token overlap + edit distance

- DOB exact match

- Overall pass/fail

Gaps:

- Face match is pure computer vision (SSIM/ORB) — not a real facial recognition model (no embeddings, no deep learning)

- Will be less accurate than production facial recognition (DeepFace, FaceNet, AWS Rekognition)

- No fingerprint match score (M36 built but uses stub AFIS)

- No composite identity score combining face + NID + DOB into a single confidence metric

Production requirement:

- Deep learning face verification model (FaceNet/ArcFace)

- Or EC API biometric verification (when EC provides it)

- Composite identity confidence score

Status: ⚠️ WORKS FOR DEMO — not production-grade biometric accuracy

7. eKYC for Individual / Organization

Current: Platform built exclusively for natural persons (individuals) per BFIU §1.2(c).

BFIU says: Legal persons/arrangements are explicitly excluded from this guideline. They follow MLPA 2012 / AT Rules separately.

So: Individual eKYC = ✅ in scope and implemented. Organization eKYC = out of scope for BFIU Circular 29 — follow separate CDD norms.

However: Beneficial ownership (M38) covers the case where an individual customer is linked to a legal entity — that IS in scope for Regular eKYC.

Status: ✅ CORRECT SCOPE — individual only as per BFIU

8. Simplified and Regular eKYC Workflow

Current (M58):

Simplified: data_capture → nid_verify → biometric → screening(UNSCR) → decision

Regular:    data_capture → nid_verify → biometric → screening(UNSCR+PEP) → risk_assessment → decision

BFIU actual flow (§3.2 Simplified, §3.3 Regular):

| Step | Simplified | Regular | Status |
| --- | --- | --- | --- |
| Data capture | ✅ | ✅ | Done |
| NID verification via EC | ✅ | ✅ | Done (DEMO) |
| Biometric (face/fingerprint) | ✅ | ✅ | Done |
| UNSCR screening | ✅ | ✅ | Done (demo data) |
| PEP/IP screening | ❌ not required | ✅ | Done |
| Risk grading | ❌ not required | ✅ | Done |
| EDD if high risk | N/A | ✅ | Done |
| Beneficial ownership | ❌ not required | ✅ | M38 built, not wired into workflow |
| Source of funds | ❌ not required | ✅ | Captured but not verified |
| KYC profile output | ✅ §6.1 form | ✅ §6.2 form | Partial |
| Nominee details | ✅ | ✅ | Captured, not validated |
| Digital signature | ✅ | ✅ | Captured |
| Decision | ✅ | ✅ | Done |
| Fallback (3 failures) | ✅ | ✅ | Done |

Key missing from workflow:

- Beneficial ownership step not wired into Regular workflow

- KYC profile §6.1/§6.2 output form not generated at end of workflow

- Nominee verification not wired in

Status: ✅ CORE FLOW COMPLETE — 3 items missing from Regular

9. EC API Application Procedure

This is a process/legal matter, not a code problem. Here's the real procedure:

How to get EC NID API access in Bangladesh:

- Apply to Bangladesh Election Commission — submit application on institution letterhead stating purpose (eKYC compliance per BFIU Circular No. 29)

- Bangladesh Bank/BFIU letter — get a supporting letter from your regulator (BFIU/BB/BSEC/IDRA)

- MOU signing — EC will require a Memorandum of Understanding

- Technical onboarding — EC provides: API base URL, API key, institution code, test NID numbers

- Data residency agreement — confirm all NID data stays within Bangladesh

- Go-live approval — EC approves production access after testing

Alternative: Use Porichoy (https://porichoy.gov.bd) — Bangladesh government's official NID verification service that acts as a middleware to EC. Faster onboarding, same legal authority.

Our code is ready — _live_lookup() in nid_api_client.py just needs:

nid_api_mode = "LIVE"

nid_api_base_url = "<EC or Porichoy URL>"

nid_api_key = "<issued key>"

All settable from Admin UI without code change.

Summary — What To Build Next

| # | Item | Status | Priority |
| --- | --- | --- | --- |
| M59 | UNSCR live XML feed → PostgreSQL | ⚠️ STUB | P0 |
| M60 | PEP DB table + admin management | ⚠️ STUB | P0 |
| M61 | Beneficial ownership wired into Regular workflow | ⚠️ NOT WIRED | P0 |
| M62 | KYC profile §6.1/§6.2 output at end of workflow | ⚠️ PARTIAL | P1 |
| M63 | Deep learning face verification (FaceNet/ArcFace) | ⚠️ STUB | P1 |
| M64 | Adverse media real source integration | ⚠️ STUB | P1 |
| M65 | Alembic migrations | ❌ MISSING | P0 infra |
| M66 | Full Docker Compose stack | ❌ MISSING | P0 infra |
| M67 | Structured logging | ❌ MISSING | P1 |