BFIU Circular No. 29 — Full Compliance Audit

PART A — ROLES & AUTHORITY

| Role | BFIU Requirement | Code Status | Gap |
| --- | --- | --- | --- |
| AGENT | Initiates onboarding, captures NID+biometric. Cannot approve. | ✅ Enforced in RBAC middleware | M61: must see own sessions only |
| MAKER | Submits NID scan, liveness, face verify. Cannot approve. | ✅ Enforced | none |
| CHECKER | Reviews REVIEW-verdict verifications. Cannot approve EDD (§4.3). | ✅ Blocked from EDD (M60) | M61: read-only on audit data |
| COMPLIANCE_OFFICER | Chief AML/CFT Officer. Sole authority to approve/reject EDD. Immediate closure for irregular activity (§4.3). | ✅ Added M60 | M61: sees EDD queue only |
| ADMIN | Full platform access. Institution config, user mgmt, threshold editor. | ✅ Done | none |
| AUDITOR | Read-only on all audit logs, sessions, reports. No writes. | ✅ Role exists | M61: data isolation not enforced yet |

Role gaps requiring M61: AGENT data isolation, AUDITOR read-only enforcement, COMPLIANCE_OFFICER EDD-queue-only view.

PART B — SIMPLIFIED eKYC (§3.2, §3.3)

Triggers: Life insurance sum assured ≤ BDT 20L, annual premium ≤ BDT 2.5L, non-life premium ≤ BDT 2.5L, securities BO deposit ≤ BDT 15L.

| Step | BFIU §3.2/§3.3 Requirement | Status | Gap |
| --- | --- | --- | --- |
| 1. Data capture | NID number + DOB captured | ✅ Done | — |
| 2. NID front+back photo | OCR both sides, Bangla+English | ✅ M35 | Bangla OCR pack may not be installed |
| 3. Biometric — fingerprint | Max 10 attempts/session, 2 sessions/day, 3-fail → face fallback | ✅ M4 + Redis limiter | Stub SDK (no real hardware) |
| 4. Biometric — face match | NID photo vs live selfie, Annexure-2 liveness checks | ✅ M5 | DL model stub (SSIM/ORB only) |
| 5. UNSCR screening | Mandatory for ALL customers (§3.2.2, §3.3.2) | ✅ M59 live feed | — |
| 6. Account opening notification | SMS + email to registered SIM/email | ⚠️ Partial | Notification dispatch not confirmed wired |
| 7. KYC profile §6.1 output | Generate §6.1 form at end of workflow | ⚠️ Partial | Form not auto-generated at workflow end |
| 8. Nominee details | Captured | ⚠️ Captured, not validated | Validation not wired |
| 9. Digital signature | Captured | ✅ Done | — |
| 10. Fallback to paper KYC | On technical failure | ✅ M58 fallback state | — |
| 11. Failed eKYC record | Keep record of all failed attempts | ✅ audit_log immutable | — |

Simplified gaps: 3 — §6.1 form output, nominee validation, notification dispatch.

PART C — REGULAR eKYC (§4.x)

Triggers: Above simplified thresholds, or any product not in simplified list.

| Step | BFIU §4.x Requirement | Status | Gap |
| --- | --- | --- | --- |
| 1–5 | All simplified steps above | same as above | same gaps |
| 6. PEP/IP screening | Mandatory (§4.2) | ✅ M9 | PEP DB is demo data — M62 needed |
| 7. Risk grading 7-dimension | Score <15 = Regular, ≥15 = High (§6.3.1/§6.3.2) | ✅ M8 | — |
| 8. EDD if score ≥15 | CO must approve, CHECKER blocked (§4.2/§4.3) | ✅ M60 | — |
| 9. EDD if PEP/IP flag | EDD mandatory regardless of score (§4.2) | ✅ M60 trigger PEP_FLAG | — |
| 10. EDD if adverse media | EDD mandatory (§5.3) | ✅ M60 trigger ADVERSE_MEDIA | — |
| 11. 1-month SLA auto-close | Existing customers re-graded high (§4.3) | ✅ M60 Celery beat | — |
| 12. Immediate closure | Irregular activity, CO only (§4.3) | ✅ M60 | — |
| 13. Beneficial ownership | Check if customer linked to legal entity, CDD on BO (§4.2) | ⚠️ M38 built | NOT WIRED into Regular workflow |
| 14. Source of funds | Mandatory capture + verification (§4.2) | ⚠️ Captured | Verification logic not implemented |
| 15. KYC profile §6.2 output | Generate §6.2 form at workflow end | ⚠️ Partial | Form not auto-generated |
| 16. Adverse media daily re-screen | All customers daily (§5.3) | ✅ M53 Celery beat | Real source stub only |
| 17. Periodic review 1yr/2yr/5yr | By risk tier (§5.7) | ✅ M10 | — |
| 18. Simplified→Regular upgrade | When threshold breached (§5.6) | ✅ M10 | — |
| 19. 5-year retention | All records post-closure (§5.1) | ✅ M11 | — |
| 20. Audit trail immutable | All actions logged BST timestamps (§5.1) | ✅ append-only triggers | — |

Regular gaps: 3 critical — Beneficial ownership not wired into workflow, source of funds not verified, §6.2 form not generated.

PART D — OUTSTANDING GAPS BEFORE GO-LIVE

| Priority | Gap | Module | Blocker? |
| --- | --- | --- | --- |
| P0 | Beneficial ownership wired into Regular workflow | M61 scope / separate | YES |
| P0 | PEP DB — real data, admin managed | M62 | YES |
| P0 | §6.1/§6.2 KYC profile form generated at workflow end | separate | YES |
| P0 | EC/Porichoy API MOU + LIVE mode | process | YES |
| P1 | Nominee validation wired | separate | YES |
| P1 | Source of funds verification logic | separate | soft |
| P1 | Notification dispatch (SMS/email) confirmed wired | separate | YES |
| P1 | Real PEP/adverse media data sources | M62/M64 | YES |
| P2 | Bangla OCR pack confirmed installed | infra | YES |
| P2 | DL face model (FaceNet/ArcFace) | M63 | YES |