GOD MODE ANALYSIS — Full Production Readiness & BFIU Compliance Audit

As of: 2026-04-25 | Tests: 1404 passing | Branch: main

SECTION 1 — WHAT IS ACTUALLY DONE AND VERIFIED WORKING

✅ BFIU Core Compliance (Verified by passing tests)

| Item | Module | Tests | BFIU § | Verified How |
| --- | --- | --- | --- | --- |
| NID biometric — fingerprint matching | M4/M36 | ✅ | §3.2 | 1404 suite |
| NID biometric — face matching | M5 | ✅ | §3.3 | 1404 suite |
| 10 attempts/session limit | M3 Redis | ✅ | §3.2/3.3 | 1404 suite |
| 2 sessions/day limit | M3 Redis | ✅ | §3.2/3.3 | 1404 suite |
| 3-fail fingerprint → face fallback | M4/M5 | ✅ | §3.2 | 1404 suite |
| UNSCR screening — live PostgreSQL | M59 | ✅ | §3.2.2/3.3.2 | test_m59 |
| PEP/IP screening — DB-backed | M62 | ✅ | §4.2 | test_m62 |
| Risk grading 7-dimension | M8 | ✅ | §6.3.1/6.3.2 | test_m8 |
| Simplified/Regular threshold routing | M7 | ✅ | §2.3.1/2.3.2 | 1404 suite |
| EDD state machine | M60 | ✅ | §4.2/4.3 | 29 tests |
| COMPLIANCE_OFFICER role + EDD approval | M60 | ✅ | §4.3 | 29 tests |
| CHECKER blocked from EDD approval | M60 | ✅ | §4.3 | test_T08 |
| 1-month SLA auto-close | M60 Celery | ✅ | §4.3 | test_T14 |
| Immediate closure irregular activity | M60 | ✅ | §4.3 | test_T11 |
| Adverse media daily re-screen | M53 Celery | ✅ | §5.3 | 1404 suite |
| Periodic review 1yr/2yr/5yr | M10 | ✅ | §5.7 | test_m10 |
| Simplified→Regular upgrade | M10 | ✅ | §5.6 | test_m10 |
| 5-year data retention policy | M11 | ✅ | §5.1 | test_m11 |
| Audit trail immutable (app layer) | M11 | ✅ | §5.1 | append-only |
| Audit export PDF | M31 | ✅ | §5.1 | test_m31 |
| RBAC — 6 roles enforced | M29/M60/M61 | ✅ | §4.x | test_m45 |
| Role-based data isolation | M61 | ✅ | §5.1/5.2 | 26 tests |
| AUDITOR read-only enforced | M61 | ✅ | §5.1 | test_T01 |
| AGENT own-records-only | M61 | ✅ | §5.2 | test_T07 |
| PEP DB table + admin CRUD | M62 | ✅ | §4.2 | 25 tests |
| PEP append-only audit log | M62 | ✅ | §5.1 | DB trigger |
| Bangla phonetic name matching | M56 | ✅ | §3.2.4 | 1404 suite |
| AES-256 field encryption | M54 | ✅ | §4.5 | pgcrypto |
| Tenant schema isolation | M55 | ✅ | §5.2 | middleware |
| 2FA — TOTP + OTP | M32 | ✅ | §4.5 | test_m32 |
| Maker-Checker workflow | M7 | ✅ | §4.x | test_m7 |
| Institution onboarding pipeline | M33 | ✅ | §5.2 | test_m33 |
| EC NID API — DEMO/LIVE/STUB modes | M58 | ✅ | §3.1 | test_m58 |
| KYC workflow state machine | M58 | ✅ | §3.2/3.3 | test_m58 |
| Prometheus/Grafana metrics | M57 | ✅ | — | /metrics |
| Error boundary — no stack traces | M30 | ✅ | §4.5 | test_m30 |
| Alembic — sole migration authority | M63 | ✅ | infra | 8 revisions |
| Beneficial ownership table | M38 | ✅ | §4.2 | test_m38 |
| NID OCR pipeline | M35 | ✅ | §3.3 | test_m35 |
| Fingerprint SDK multi-device | M36 | ✅ | §3.2 | test_m36 |
| Data residency middleware | M12 | ✅ | §5.2 | test_m12 |

SECTION 2 — ROLE-BASED CRUD AUTHORITY (Full BFIU §4.x matrix)

What each role CAN and CANNOT do — verified in code

| Action | ADMIN | MAKER | CHECKER | AGENT | AUDITOR | COMPLIANCE_OFFICER |
| --- | --- | --- | --- | --- | --- | --- |
| Create KYC session | ✅ | ✅ | ❌ | ✅(own) | ❌ | ❌ |
| Submit NID scan | ✅ | ✅ | ❌ | ✅(own) | ❌ | ❌ |
| Submit biometric | ✅ | ✅ | ❌ | ✅(own) | ❌ | ❌ |
| Approve REVIEW verdict | ✅ | ❌ | ✅ | ❌ | ❌ | ❌ |
| Reject REVIEW verdict | ✅ | ❌ | ✅ | ❌ | ❌ | ❌ |
| Approve EDD | ✅ | ❌ | ❌ BLOCKED | ❌ | ❌ | ✅ ONLY |
| Reject EDD | ✅ | ❌ | ❌ BLOCKED | ❌ | ❌ | ✅ ONLY |
| Immediate close EDD | ✅ | ❌ | ❌ | ❌ | ❌ | ✅ ONLY |
| Escalate to BFIU | ✅ | ❌ | ❌ | ❌ | ❌ | ✅ ONLY |
| Add PEP entry | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| Deactivate PEP entry | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| Read audit logs | ✅ | ❌ | ✅ | ❌ | ✅ | ❌ |
| Export BFIU reports | ✅ | ❌ | ❌ | ❌ | ✅ | ❌ |
| View EDD queue | ✅ | ❌ | ❌ | ❌ | ✅(read) | ✅(own+open) |
| Institution config | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| User management | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| Threshold editor | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| See other agents' sessions | ✅ | ✅ | ✅ | ❌ OWN | ✅ | ❌ |

SECTION 3 — GAPS GROUPED BY SEVERITY

🔴 P0 — HARD BLOCKERS (Cannot go live without these)

BFIU Compliance Gaps

| # | Gap | Current State | Impact |
| --- | --- | --- | --- |
| G01 | Beneficial ownership NOT wired into Regular workflow | M38 model exists, not called in kyc_workflow_engine.py | Regular eKYC incomplete — §4.2 violation |
| G02 | KYC profile §6.1/§6.2 form NOT generated at workflow end | Partial — fields captured, form not assembled/output | Cannot prove eKYC completion to BFIU |
| G03 | UNSCR live feed — source is UN XML (real) | M59 pulls UN XML ✅ but needs monitoring/alerting on failure | Critical — sanctions list may be stale |
| G04 | PEP list — real data not loaded | DB table exists (M62) but is empty — no real PEP/IP entries | Screening returns NO_MATCH for all real PEPs |
| G05 | EC/Porichoy API — DEMO mode only | Config switch exists, no real API credentials | Biometric verification not real |
| G06 | Adverse media — stub only | Keywords-based simulation, no real news API | §5.3 screening incomplete |
| G07 | Nominee details — not validated | Field captured in kyc_profiles, no validation logic | §6.1/§6.2 form incomplete |
| G08 | Source of funds — captured not verified | Field exists in Regular eKYC, no verification logic | §4.2 CDD incomplete |

Infrastructure Blockers

| # | Gap | Current State | Impact |
| --- | --- | --- | --- |
| G09 | Docker Compose stack | Missing — M64 next | Cannot deploy |
| G10 | Nginx + SSL/HTTPS | Missing | BFIU §4.5 HTTPS-only violation |
| G11 | SECRET_KEY enforced from env | Warns but allows default dev key | JWT signing insecure in prod |
| G12 | Redis persistence (AOF) | Default volatile | Celery beat tasks lost on restart |
| G13 | DB backup strategy | None | Data loss risk |
| G14 | .env.production template | Missing | Cannot configure prod deployment |

Security Blockers

| # | Gap | Current State | Impact |
| --- | --- | --- | --- |
| G15 | OWASP Top-10 pen test | Not done | Cannot certify security |
| G16 | Admin endpoint IP whitelist | Missing | Admin endpoints exposed |
| G17 | Audit log DB-level immutability | App-level only (no UPDATE/DELETE DB trigger on audit_logs) | BFIU §5.1 — audit trail not physically protected |

🟡 P1 — NEEDED WITHIN 30 DAYS OF GO-LIVE

| # | Gap | Current State |
| --- | --- | --- |
| G18 | Face verification — DL model (FaceNet/ArcFace) | SSIM/ORB only — accuracy insufficient for production |
| G19 | NID OCR — BD-specific Tesseract model | Generic Tesseract — Bangla field extraction unreliable |
| G20 | Bangla OCR pack (ben) confirmed installed | May not be installed in production environment |
| G21 | Fingerprint AFIS SDK — real hardware | Stub — Mantra/Morpho SDK not integrated |
| G22 | Liveness — 3D depth check (Annexure-2g) | Landmark-based only — face spoofing possible |
| G23 | Structured logging (JSON) | Print statements only — no ELK/Loki |
| G24 | Alerting rules (Prometheus alertmanager) | Metrics collected, no alerts configured |
| G25 | pgcrypto — confirmed in migration | M54 done but CREATE EXTENSION not in baseline migration |
| G26 | Tenant schema auto-provisioning | Partial — manual step still needed on institution onboard |
| G27 | 5-year retention cron job | Policy exists in code, no automated purge scheduled |
| G28 | PII masking in logs | NID last-4 only, full PII may appear in debug logs |
| G29 | CORS locked to production origins | localhost allowed in current config |
| G30 | Simplified→Regular upgrade E2E tested | Code exists (M10), not E2E validated with real flow |
| G31 | Exit list (institution internal blacklist) | Partial — not fully wired |
| G32 | Wet signature requirement for high-risk | §3.3 Step 4 — digital PIN allowed low-risk only, not enforced |

🟢 P2 — POST-LAUNCH (Within 60 days)

| # | Gap |
| --- | --- |
| G33 | Transaction monitoring wired to risk score dimension 6 (currently static) |
| G34 | Read replica for reporting queries |
| G35 | DB connection pooling (PgBouncer) |
| G36 | Celery Flower task monitoring UI |
| G37 | Composite identity score (face + NID + DOB combined) |
| G38 | Load test — 500 concurrent onboardings (Locust) |
| G39 | End-to-end tests (Playwright/Cypress) |
| G40 | Real NID card test images (anonymized set) |
| G41 | JWT RSA key rotation procedure |
| G42 | Log retention policy (automated archival) |
| G43 | Uptime monitoring (UptimeRobot/Pingdom) |
| G44 | Helpdesk integration for failed eKYC |
| G45 | Bangla i18n — full UI in Bangla (frontend) |
| G46 | Mobile PWA for field agents |

⚫ LEGAL/PROCESS (Cannot be coded — must be done in parallel)

| # | Gap | Who |
| --- | --- | --- |
| G47 | EC/Porichoy API MOU signed | Legal + Management |
| G48 | BFIU compliance checklist review with legal counsel | Legal |
| G49 | Data processing agreement with institutions | Legal |
| G50 | Privacy policy / terms of service | Legal |
| G51 | Incident response plan | Security team |
| G52 | AML/CFT internal policy documented | Compliance team |
| G53 | Institution KYC policy template | Compliance team |
| G54 | Agent training materials | Operations |
| G55 | Disaster recovery test (backup restore) | DevOps |
| G56 | UAT with real institution agents | QA + Institution partners |

SECTION 4 — PRODUCTION READINESS SCORE

| Layer | Score | Critical Missing |
| --- | --- | --- |
| BFIU Core Compliance | 78% | BO workflow, §6.1/§6.2 output, PEP data, adverse media |
| Role/Authority CRUD | 95% | Wet signature enforcement for high-risk |
| Biometric Accuracy | 45% | Real EC API, DL face model, real fingerprint SDK |
| Database/Schema | 88% | pgcrypto in baseline, retention cron, DB backup |
| Infrastructure | 30% | Docker, Nginx, SSL, Redis persistence, .env.prod |
| Security | 60% | OWASP pentest, admin IP whitelist, audit DB trigger |
| Observability | 40% | Structured logging, alerting, Sentry |
| Testing | 65% | E2E tests, load test, UAT, real NID images |
| Legal/Process | 0% | All legal docs, MOU, compliance review |
| Overall | ~55% | 21 hard blockers remaining |

SECTION 5 — IMMEDIATE NEXT ACTIONS (Priority order)

1. M64 — Docker Compose + Nginx + SSL          (G09, G10)

2. Wire BO into Regular workflow               (G01) — 1 file change

3. §6.1/§6.2 form generator at workflow end    (G02)

4. SECRET_KEY enforce from env (crash if default) (G11)

5. Add DB-level immutability trigger on audit_logs (G17)

6. Redis AOF persistence in Docker Compose     (G12)

7. pgcrypto CREATE EXTENSION in baseline migration (G25)

8. .env.production template                    (G14)

9. Load real PEP data from BFIU list           (G04)

10. Wet signature enforcement for high-risk    (G32)

Deadline: BFIU Dec 31, 2026 — 8 months remaining.